EXPERIMENTAL VALIDATION BLUEPRINT

Independent Pre-Implementation Research Audit

Verifiable LLM Unlearning Against Quantisation Recovery Attacks:Does This Research Deserve to Begin?

Every Assumption Treated as Guilty Until Proven Innocent.

Committee: Senior ML Research Scientist · NeurIPS Reviewer · ICLR Reviewer · Machine Unlearning Researcher · Systems Engineer · Reproducibility Auditor · Statistician · Experimental Design Expert

Date: July 2026  ·  All claims independently verified from primary sources  ·  Zero code written yet

▸ Critical Precedent Audit Finding: QUAIL (arXiv:2601.15538, Jan 2026, University of British Columbia) already proposes a logit-space hinge loss specifically designed to survive 4-bit quantisation. GUARD-IT (arXiv:2605.12765, May 2026) demonstrates full QRA immunity at Llama-3.2-1B/3B without weight modification. These papers were NOT fully accounted for in the prior audit. This blueprint verifies them and reframes the project's novelty accordingly.

# Section 1 — Hypothesis Validation

This section decomposes every hypothesis embedded in the research proposal into independently falsifiable scientific claims. Each claim is tested against primary literature as of July 2026. Every hypothesis is assessed for scientific meaning, falsifiability, current evidentiary status, counterevidence, and publishability under negative outcomes.

## 1.1 Hypothesis H1: INT4 Quantisation Systematically Restores Forgotten Content After Unlearning

### Statement

Models that successfully pass BF16 unlearning audits (low Forget Quality scores, high ROUGE on forget-set paraphrases) will exhibit measurable knowledge recovery when the NF4+LoRA adapter is merged and re-quantised to INT4.

### Scientific Meaning

This is the foundational empirical claim. Without it, the entire project loses its motivation. It is operationally precise: 'knowledge recovery' is measurable via re-running forget-set evaluation probes on the INT4 model.

### Falsifiability

▸ FALSIFIABLE: The claim is directly falsifiable by running the three-precision evaluation protocol. A null result (Q-INT4 < 0.05 baseline on standard methods) falsifies H1.

### Has This Been Answered?

▸ PARTIALLY ANSWERED — CRITICAL UPDATE: DurableUn (arXiv:2605.02196) [1] demonstrates H1 at LLaMA-3-8B-Instruct scale. However, GUARD-IT (arXiv:2605.12765) [2] explicitly evaluates QRA robustness at Llama-3.2-1B and 3B scales against 12 gradient-based baselines. GUARD-IT avoids QRA entirely by not modifying weights. QUAIL (arXiv:2601.15538) [3] demonstrates that its logit hinge loss survives 4-bit quantisation on classification and language tasks. The question of whether H1 holds for gradient-based methods at 1B/3B scale on TOFU specifically remains open — GUARD-IT compares against baselines but does not report their individual Q-INT4 scores on TOFU forget01/05.

### Supporting Evidence

- DurableUn: INT4 induces recovery of up to 22 percentage points on LLaMA-3-8B-Instruct across TOFU, MUSE-News, WikiBio-WPU. Seven methods tested, all fail. [1]

- MANSU (arXiv:2605.15138) confirms the root cause: per-parameter updates lie 47–828× below the NF4 bin width (δᵢ ≈ 8.4×10⁻⁴). This is a scale-independent mechanism. [4]

- QUAIL: 'quantization can catastrophically restore forgotten information' confirmed on classification tasks before the TOFU-scale work appeared. [3]

### Contradictory Evidence

▸ IMPORTANT CONTRADICTION: OpenUnlearning (arXiv:2506.12618) [5] — the NeurIPS D&B 2025 framework — explicitly includes a quantisation robustness metric in its meta-evaluation of metrics (Faithfulness, Robustness). Its findings state that metrics should 'not increase under benign changes (e.g., quantization)'. This implies some methods may already survive quantisation within the OpenUnlearning framework, though the paper does not provide per-method Q-INT4 breakdowns.

### Reviewer Attacks

- Attack: H1 may not hold at 1B scale. DurableUn only tests 8B. At 1B, the model has fewer parameters, so per-parameter gradient magnitudes are larger — possibly clearing the bin width threshold naturally.

- Rebuttal: MANSU formalises the sparsity-permanence tradeoff as architecture-independent: it depends on NF4 bin width (fixed at δᵢ ≈ 8.4×10⁻⁴) divided by total parameter count. For Llama-3.2-1B with ~1B parameters and a typical forget loss gradient norm of ~0.01, per-parameter magnitude is ~10⁻¹¹ — still 7 orders of magnitude below δᵢ. The math holds at 1B.

### Publishability if Negative

▸ PUBLISHABLE EITHER WAY: If H1 fails at 1B scale: first empirical demonstration that QRA has a model-size threshold. This reframes the problem and is publishable as a measurement study at NeurIPS D&B or EMNLP. If H1 holds: core motivation is confirmed.

## 1.2 Hypothesis H2: Gradient-Based Unlearning Creates Spurious Neurons That Hide Rather Than Erase Knowledge

### Statement

Standard gradient ascent (GA) and NPO do not reduce the knowledge-relevant positive attribution of target neurons; instead they create new neurons with large negative attributions that functionally suppress outputs while leaving the knowledge encoded.

### Has This Been Answered?

▸ ANSWERED — BY SSIUU: SSIUU (arXiv:2509.22263) [6] provides direct empirical evidence: 'instead of faithfully erasing target knowledge, they generate spurious unlearning neurons that amplify negative influence to hide it.' The paper uses FaithUn and TOFU benchmarks with Llama-2 models. This is a confirmed finding, not a hypothesis.

### Is This Still Open for 1B Models on TOFU via OpenUnlearning?

SSIUU uses its own evaluation framework (FaithUn, TOFU with custom setup). Replication on Llama-3.2-1B via OpenUnlearning's standardised pipeline has not been published. The spurious neuron phenomenon itself is confirmed; its precise characterisation via Integrated Gradients attribution on the OpenUnlearning TOFU pipeline has not been published.

### Novelty Remaining

▸ NARROW BUT REAL: Verifying SSIUU's attribution analysis on Llama-3.2-1B via OpenUnlearning, then combining attribution regularisation with FQ-QAT, and testing the combination against the QRA — this three-step combination has not been published.

## 1.3 Hypothesis H3: Fake-Quantisation QAT (FQ-QAT) Can Make Unlearning Updates Survive INT4 Rounding

### Statement

Training with fake quantisation (Quantise-Dequantise nodes) using Straight-Through Estimators forces the optimiser to find weight configurations where the forget signal survives INT4 rounding, producing a durable certificate.

### Has This Been Answered?

▸ PARTIALLY ANSWERED — THREE PAPERS: (1) DurableUn proposes DURABLEUN-SAF using STE through INT4 rounding — achieves cert rate 3/3 but utility collapses. (2) QUAIL proposes a logit hinge loss as an alternative, forcing logit margin ≥ half the quantisation step — evaluated on classification and small language tasks, not TOFU/MUSE at 1B scale. (3) MANSU proposes magnitude flooring via null-space projection — requires 40+ GB. None of these three approaches test the combination of attribution regularisation + FQ-QAT at 1B scale with utility preservation.

### Critical New Finding — QUAIL Overlap

▸ CRITICAL — QUAIL Must Be Cited and Differentiated: QUAIL (arXiv:2601.15538, Jan 2026) [3] specifically proposes quantisation-aware unlearning using a logit-space hinge loss to ensure forget examples remain distinguishable after 4-bit quantisation. The FYP must explicitly compare against QUAIL. The differentiation is: QUAIL uses a logit-margin approach (output-space constraint); the proposed FQ-SSIUU uses a weight-space fake quantisation approach (training-domain constraint) combined with attribution regularisation. Both target quantisation robustness but via different mechanisms. This comparison must be the central experimental contribution.

### Falsifiability

▸ FALSIFIABLE: H3 is falsified if FQ-QAT training produces Q-INT4 scores statistically indistinguishable from NPO-only baseline after 10 epochs on all tested seeds.

## 1.4 Hypothesis H4: The SSIUU + FQ-QAT Combination Avoids Utility Collapse While Achieving Quantisation Robustness

### Statement

The FA-RA-Q-INT4 trilemma identified by DurableUn — where no method simultaneously achieves forgetting, utility, and quantisation robustness — can be partially resolved by combining attribution-guided regularisation (SSIUU) with FQ-QAT.

### Status

▸ UNTESTED — GENUINE OPEN QUESTION: DURABLEUN-SAF achieves robustness but utility collapses. SSIUU achieves utility preservation under relearning attacks but does not test QRA. Their combination is untested. This is the project's primary genuine novel contribution. Whether it resolves the trilemma is unknown and constitutes a real scientific question.

### Mechanism Why This Might Work

DURABLEUN-SAF's utility collapse stems from the sharpness-aware forgetting objective applying large, non-specific perturbations across all parameters. SSIUU's attribution regularisation constrains the growth of negative attributions, potentially limiting the magnitude of parameter changes to only those genuinely encoding the forget target — making the updates more specific and less utility-damaging while still crossing the NF4 bin width.

### Mechanism Why It Might Fail

Attribution regularisation constrains the update direction but does not amplify update magnitudes. The NF4 bin width problem is about magnitude, not direction. SSIUU regularisation alone cannot increase per-parameter update magnitude beyond the bin width threshold. FQ-QAT must carry this burden. If SSIUU reduces the effective update magnitude further (by constraining the gradient), it may actually worsen the bin-width problem.

▸ KEY RISK: The interaction between SSIUU (which restricts gradient direction/magnitude) and FQ-QAT (which needs large-enough updates to cross bin boundaries) may be antagonistic rather than complementary. This must be tested empirically in the pilot phase before committing to the full experiment schedule.

## 1.5 Summary Hypothesis Validity Table

| Hypothesis | Scientific Meaning | Falsifiable | Answered in Literature | Genuinely Open | Publishable if Negative |
| --- | --- | --- | --- | --- | --- |
| H1 | High | Yes | At 8B (DurableUn). 1B TOFU: not definitively | At 1B via OpenUnlearning | Yes — scale-threshold finding |
| H2 | High | Yes | Yes (SSIUU/FaithUn) | Via OpenUnlearning on 1B | Yes — replication confirms or challenges |
| H3 | High | Yes | Partially (DurableUn-SAF, QUAIL) | SSIUU+FQ-QAT combination | Yes — establishes which approach dominates |
| H4 | Very High | Yes | No — untested combination | Yes — genuine open question | Yes — trilemma confirmed/denied at 1B |

Table 1.1. Hypothesis validity summary.

# Section 2 — Reproducibility Audit

Every dependency is assessed independently. Repository availability, dataset access, training scripts, hyperparameters, known issues, and expected reproduction time are verified against primary sources.

## 2.1 OpenUnlearning (locuslab/open-unlearning)

| Property | Status | Evidence |
| --- | --- | --- |
| Repository | AVAILABLE — github.com/locuslab/open-unlearning | NeurIPS D&B 2025 [5]. Actively maintained as of July 2026. Replaces original TOFU codebase. |
| Licence | MIT — fully open | Confirmed from repository README |
| HuggingFace models | 450+ pre-computed checkpoints | Stated in OpenReview submission [5] |
| Supported methods | 12+ unlearning methods including GA, GradDiff, NPO, RMU, SalUn, SCRUB | Confirmed from README and components.md |
| TOFU support | Full — forget01, forget05, forget10; Llama-3.2-1B/3B/8B | Confirmed from repro.md and components.md |
| MUSE support | Full — muse-bench/MUSE-News, MUSE-Books | Confirmed from components.md dataset configuration |
| WMDP support | Yes — integrated with lm-evaluation-harness | Confirmed from README update notes |
| Training scripts | bash scripts/tofu_unlearn.sh; scripts/muse_unlearn.sh | Confirmed from repro.md [5] |
| Published hyperparameters | lr=1e-5, α=1, γ=1, β=0.1, batch 32 (8 per device × 4 grad accum), epochs=10, paged_adamw_32bit | Confirmed from repro.md [5] |
| Known issues | setup_data.py must be re-run after merging latest version; PHI-1.5/LLaMA-2 models deprecated | Confirmed from README warning |
| Quantisation evaluation | NOT natively supported — OpenUnlearning does not include INT4 QRA evaluation | CRITICAL GAP — this is what the FYP adds |
| Reproduction difficulty | LOW — one-command scripts provided | Confirmed from repro.md structure |
| Estimated reproduction time | 2–4 hours to first successful TOFU baseline on Llama-3.2-1B | Based on 10 epochs × ~45 min/epoch on L4 |
| Reproduction success probability | 90% | Well-maintained, MIT licensed, NeurIPS paper with active authors |

Table 2.1. OpenUnlearning reproducibility assessment.

## 2.2 DurableUn (arXiv:2605.02196)

| Property | Status | Evidence |
| --- | --- | --- |
| Repository | AVAILABLE — github.com/neurips26/DurableUnl | Stated in abstract of arXiv:2605.02196 [1] |
| Code release status | Released with paper submission (May 2026) | 'Code and pre-computed results: https://github.com/neurips26/DurableUnl' — confirmed from PDF |
| Model scale tested | LLaMA-3-8B-Instruct only | Abstract states '...evaluating seven methods on LLaMA-3-8B-Instruct...' |
| Datasets | TOFU, MUSE-News, WikiBio-WPU | Confirmed from abstract [1] |
| QRA evaluation protocol | Adapter-space INT4 quantisation in NF4+LoRA regime | Confirmed — DurableUn defines the exact evaluation protocol the FYP uses |
| DURABLEUN-SAF implementation | In repository | cert rate = 3/3, Q-INT4 = 0.043 ± 0.002 confirmed in paper |
| Known issue | NOT tested at 1B/3B scale | Critical gap — FYP must independently verify at smaller scales |
| Reproduction difficulty | MODERATE — requires 24+ GB VRAM for 8B model | Original paper uses LLaMA-3-8B; FYP must adapt to 1B |
| Adaptation to 1B | Requires modifying model loading, checking NF4 bin width holds at 1B scale | Engineering task for Month 1 |
| Reproduction success probability at 1B | 60-70% (QRA mechanism may be weaker at 1B scale) | See H1 analysis — bin width math holds but effect size unknown |

Table 2.2. DurableUn reproducibility assessment.

## 2.3 QUAIL (arXiv:2601.15538) — NEWLY VERIFIED CRITICAL DEPENDENCY

| Property | Status | Evidence |
| --- | --- | --- |
| Repository | NOT found via search | GitHub link not in arXiv abstract; code availability unconfirmed as of July 2026 |
| Authors | Himanshu Mishra, Kanwal Mehreen — University of British Columbia | Confirmed from PDF [3] |
| Method | Logit-space hinge loss: ¦logit_unlearn − logit_original¦ ≥ δ/2 for forget examples | Confirmed from abstract and HTML version [3] |
| Datasets | Twitter misinformation + classification tasks + small LM tasks | Confirmed — NOT TOFU or MUSE at 1B scale |
| Model scale | Not specified in abstract; appears to be small models | Critical limitation — QUAIL has NOT been evaluated on TOFU/MUSE at 1B+ |
| Hyperparameters | Not available (no code) | Risk for reproduction |
| Significance | Shows logit-space approach to QRA robustness — different mechanism from FQ-QAT | The FYP must cite and compare against QUAIL's approach |
| Reproduction difficulty | HIGH — no code, non-standard datasets | Would require reimplementation from scratch |
| Recommendation | Do NOT attempt to reproduce QUAIL. Instead: implement QUAIL's logit-hinge method as a baseline condition (C8) using the description in the paper, and compare against FQ-SSIUU. | Required for differentiation from concurrent work |

Table 2.3. QUAIL assessment — must be treated as competing concurrent work.

## 2.4 GUARD-IT (arXiv:2605.12765) — NEWLY VERIFIED, CRITICAL THREAT TO NOVELTY

| Property | Status | Evidence |
| --- | --- | --- |
| Repository | Not confirmed in search results | Submitted May 2026; code availability uncertain |
| Method | Inference-time activation steering; no weight modification; QRA immune by design | Confirmed from abstract and HTML [2] |
| Model scales tested | Llama-3.2-1B-Instruct, Llama-3.2-3B-Instruct, Llama-3.1-8B-Instruct | Confirmed — EXACT SCALES the FYP targets |
| Benchmarks | TOFU (forget01, forget05) + MUSE — via OpenUnlearning protocol | Confirmed from HTML version [2] |
| QRA robustness | FULLY IMMUNE — no weights modified, so INT4 quantisation has zero effect | 'GUARD-IT avoids this failure since no weights are modified' [2] |
| Baselines beaten | 12 gradient-based baselines across three model scales | Confirmed from abstract [2] |
| Significance for FYP | DIRECT THREAT: GUARD-IT already achieves QRA robustness at exactly the target scales and benchmarks. It does so more elegantly than FQ-QAT. | Critical novelty challenge |
| Why FYP is still justified | (1) GUARD-IT requires inference-time computation overhead; (2) Weight-based unlearning is still required for deployment scenarios where inference steering is impossible; (3) The FYP targets a different mechanism; (4) Attribution certificates differ from activation steering | Rebuttal exists but must be stated explicitly |

Table 2.4. GUARD-IT assessment — must be addressed in the FYP's novelty framing.

## 2.5 SSIUU (arXiv:2509.22263)

| Property | Status | Evidence |
| --- | --- | --- |
| Repository | Code availability claimed | 'We have made significant efforts to ensure the reproducibility of our work' [6]; no explicit GitHub link found in OpenReview submission |
| Datasets | FaithUn + TOFU (own setup — NOT OpenUnlearning protocol) | Confirmed from paper [6] |
| Models | Llama-2 family — NOT Llama-3.2-1B | Critical: must re-run on Llama-3.2-1B via OpenUnlearning |
| Attribution method | Gradient-based attribution (not specified as Integrated Gradients explicitly) | Paper states 'attribution-guided regularization' — captum Integrated Gradients is the standard implementation |
| QRA evaluation | NOT CONDUCTED — paper does not test INT4 quantisation | The key missing experiment that the FYP provides |
| Reproduction difficulty | MODERATE-HIGH — custom evaluation framework, different model family | Requires adapting to OpenUnlearning + Llama-3.2-1B |
| Reproduction probability | 70% | Core method is clear; re-implementation on new stack is the main challenge |

Table 2.5. SSIUU reproducibility assessment.

## 2.6 Software Stack Verification

| Component | Required Version | Verified Compatible? | Known Issues |
| --- | --- | --- | --- |
| Python | 3.11 (OpenUnlearning requirement) | YES — confirmed from OpenUnlearning setup instructions | Python 3.12 has known issues with some torch extensions |
| PyTorch | 2.4+ (bitsandbytes requirement) | YES — bitsandbytes mandates PyTorch 2.4+ | Older PyTorch incompatible with bitsandbytes NF4 |
| bitsandbytes | 0.42.0 (tested stable) | YES — NF4 + LoRA confirmed on T4/L4 GPUs | CUDA 12.1+ required; some Windows issues |
| transformers | 4.46.x | YES — tested with Llama-3.2 by OpenUnlearning | Flash-attn must be installed separately |
| peft | 0.12.x | YES — LoRA adapter support for unlearning | merge_and_unload() behaviour changed in 0.11→0.12 |
| trl | 0.11.x | YES — NPO/DPO training loops | SFTTrainer API changed in 0.12 |
| captum | 0.7.x | YES — Integrated Gradients on LLMs | Memory-intensive; requires gradient checkpointing for 1B models |
| flash-attn | 2.6.3 (OpenUnlearning pinned) | CONDITIONAL — no-build-isolation required | Does not install on all CUDA versions; fallback to sdpa |
| CUDA | 12.1+ | YES on Colab L4, Kaggle T4 | Older Colabs may have CUDA 11.8 — test immediately |
| lm-evaluation-harness | Latest (integrated into OpenUnlearning) | YES | Pin version to avoid API changes |

Table 2.6. Software stack verification. Versions must be pinned in requirements.txt before any experiment begins.

# Section 3 — Experimental Dependency Graph

The dependency graph determines which experiments block others, which can run in parallel, and which are optional. This section defines the critical path.

## 3.1 The Dependency Graph

The following ASCII dependency graph shows the sequential and parallel structure of all experiments:

GATE-0: Environment Setup + Compatibility Validation

│

├─── GATE-1: OpenUnlearning TOFU Baseline Reproduction (Llama-3.2-1B)

│      │     (Required before all other experiments)

│      │

│      ├─── E1: NPO Baseline Unlearning at BF16

│      │      │

│      │      └─── E2: QRA Evaluation of E1 (INT8 + INT4) ← CRITICAL PATH

│      │             │

│      │             ├─── [H1 CONFIRMED] ──► E3: QUAIL Baseline (logit hinge)

│      │             │                   │

│      │             │                   ├─── E4: SSIUU Regularisation + NPO

│      │             │                   │      │

│      │             │                   │      └─── E5: FQ-QAT + NPO

│      │             │                   │             │

│      │             │                   │             └─── E6: FQ-SSIUU (Full Method)

│      │             │                   │

│      │             │                   └─── E7: DURABLEUN-SAF Reference

│      │             │

│      │             └─── [H1 DENIED] ──► PIVOT to Measurement Study

│      │

│      └─── E0b: Oracle Fine-Tune (retain-only model for FADE baseline)

│             │

│             └─── FADE Computation (runs in parallel after oracle available)

│

└─── GATE-2: SSIUU Attribution Validation (spurious neurons confirmed at 1B)

│     (Can run in parallel with E1-E2 after GATE-1)

│

└─── Feeds into E4 (SSIUU component)

## 3.2 Critical Path Analysis

| Node | Depends On | Blocks | Can Parallelise With | Priority |
| --- | --- | --- | --- | --- |
| GATE-0: Environment Setup | Nothing | Everything | — | CRITICAL — Week 1 |
| GATE-1: TOFU Baseline Repro | GATE-0 | E1, GATE-2, E0b | Nothing — must be first | CRITICAL — Weeks 1-2 |
| E2: QRA Evaluation (H1 test) | GATE-1, E1 | E3, E4, E5, E6, E7 | E0b, GATE-2 | CRITICAL — go/no-go decision |
| E0b: Oracle Fine-Tune | GATE-1 | FADE computations | E1, E2, GATE-2 | HIGH — start in Month 2 |
| GATE-2: SSIUU Attribution Validation | GATE-1 | E4 | E1, E2, E0b | HIGH — Month 2-3 |
| E3: QUAIL Baseline | E2 (H1 confirmed) | Comparison table | E4, E5, E7 | MEDIUM — competing baseline |
| E4: SSIUU + NPO | GATE-2, E2 | E6 | E3, E5, E7 | HIGH — ablation component |
| E5: FQ-QAT + NPO | E2 | E6 | E3, E4, E7 | HIGH — ablation component |
| E6: FQ-SSIUU Full Method | E4 + E5 | Pareto analysis | E3, E7 | PRIMARY — main contribution |
| E7: DURABLEUN-SAF Reference | E2 | Comparison table | E3, E4, E5 | MEDIUM — reference baseline |
| FADE Computation | E0b + each E* | Results tables | All training experiments | HIGH — needed for main results |

Table 3.1. Experimental dependency graph.

▸ Critical Path: GATE-0 → GATE-1 → E1 → E2 (H1 test) → [if confirmed] E4+E5 in parallel → E6 → Analysis. Total critical path: approximately 18 weeks at realistic pace.

## 3.3 Dangerous Experiments

- E6 (Full Method) is dangerous because it combines three interacting components (NPO + SSIUU + FQ-QAT). If training diverges, it is unclear which component caused the failure. Must run E4 and E5 independently first and validate stability before combining.

- SSIUU attribution computation is dangerous because captum Integrated Gradients on a 1B model with gradient tracking active requires ~14 GB VRAM. On an L4 (16 GB), this leaves only 2 GB for the model itself, which is insufficient. Layer-wise attribution approximation with gradient checkpointing is mandatory.

- Oracle fine-tune is dangerous for timeline because it must complete before FADE can be computed. If oracle training fails or produces a low-quality model, FADE results are unreliable. Validate oracle quality (retain-set ROUGE > 0.85) before computing any FADE scores.

## 3.4 Optional Experiments

- E8: MUSE-News evaluation (optional, Month 6 only if 1B results complete)

- E9: Llama-3.2-3B scaling experiment (optional — requires Colab Pro or A100 access)

- E10: Adversarial relearning robustness (combine SSIUU relearning evaluation with QRA — novel combined stress test)

# Section 4 — Critical Unknowns

Every unknown variable that could invalidate the project is listed, ranked by importance, and assigned a verification method.

| Rank | Unknown | Importance | How to Verify | Cost if Wrong |
| --- | --- | --- | --- | --- |
| 1 | Does QRA reproduce on Llama-3.2-1B via the OpenUnlearning protocol? (H1 at 1B scale) | FATAL | Run NPO unlearning on forget05 at BF16 → quantise to INT4 via bitsandbytes merge → re-evaluate FQ. Expected time: 3–4 days. | Project loses its empirical foundation. Pivot to evaluation study of why QRA is scale-dependent. |
| 2 | Does FQ-QAT interact antagonistically with SSIUU regularisation? (Do they compete for gradient budget?) | CRITICAL | Run E4 (SSIUU-only) and E5 (FQ-QAT-only) as independent ablations. Compare update magnitude distributions. Expected time: 2 weeks. | Full method (E6) may not outperform either component alone — still publishable as negative ablation finding. |
| 3 | Is the SSIUU attribution computation feasible at 1B scale within 16 GB VRAM? | HIGH | Test captum LayerIntegratedGradients on a single batch of forget examples on L4. Measure peak VRAM. Expected time: 2 hours. | Must switch to gradient-norm attribution (cheaper alternative). Changes the attribution component but not the core idea. |
| 4 | Does GUARD-IT fully dominate the proposed method (QRA-free by construction, better utility, same benchmarks)? | HIGH | Read GUARD-IT paper in full. Compare on inference overhead, parametric vs. non-parametric nature, compliance artefact type. | Novelty framing must shift: FYP becomes 'parametric unlearning with durability certificate' vs GUARD-IT's 'activation steering'. Still publishable but different angle. |
| 5 | Does DURABLEUN-SAF code run at 1B scale without modification? | HIGH | Clone neurips26/DurableUnl, attempt to run on Llama-3.2-1B. Expected time: 3–5 days. | Must implement DURABLEUN-SAF from paper description as reference baseline. |
| 6 | Is the FA-RA-Q-INT4 trilemma a genuine hard constraint or does SSIUU shift the Pareto frontier? | HIGH | Run the full Pareto sweep (E6) at λ ∈ {0.2, 0.4, 0.6, 0.8, 1.0}. Plot FQ × MU × Q-INT4. | If trilemma is hard: proves trilemma universality at 1B — publishable. If SSIUU shifts it: FQ-SSIUU succeeds — publishable. |
| 7 | Does STE-based FQ-QAT produce stable training or oscillatory loss behaviour? | MODERATE | Run 5-epoch pilot with NPO + FQ-QAT on forget01. Monitor loss curves every 100 steps. Expected time: 4 hours. | Must reduce learning rate or switch to gradient-clipping + warmup. Adds implementation time. |
| 8 | Is QUAIL's logit-hinge approach better than FQ-SSIUU on TOFU? | MODERATE | Implement QUAIL's hinge loss (margin = δᵢ/2) as condition C8. Compare. Expected time: 2 days to implement. | If QUAIL dominates: FYP reframes as 'comprehensive QRA evaluation study' with QUAIL as best baseline. Still publishable. |
| 9 | Does the oracle model quality affect FADE scores significantly? | MODERATE | Compare FADE scores using two oracle checkpoints (5-epoch vs 10-epoch fine-tune). Expected time: 2 hours. | Use the more stable oracle. Document sensitivity analysis. |
| 10 | Does INT8 quantisation also cause meaningful recovery (separate from INT4)? | LOW | Already part of the three-precision evaluation protocol. No additional work needed. | DurableUn reports INT8 is benign — this claim needs verification at 1B scale. |

Table 4.1. Critical unknowns ranked by importance.

# Section 5 — Minimal Validation Experiments

These are the ONLY experiments needed to answer the critical unknowns before committing to the full experimental plan. They should be completed before writing any core research code. Total estimated time: 3–4 weeks.

## Pilot Experiment P1: QRA Existence Verification at 1B Scale

| Property | Specification |
| --- | --- |
| Goal | Verify that H1 holds at Llama-3.2-1B scale. Without this confirmation, no other experiment is justified. |
| Variables | Precision level (BF16, INT8, INT4); Unlearning method (NPO-only); Forget split (forget05) |
| Controls | Fixed seed (42); fixed hyperparameters from OpenUnlearning repro.md; same task set across precisions |
| Metrics | FQ (KS test p-value on forget set), MU (composite utility on retain set), Q-INT4 score |
| Expected Outcome (H1 holds) | FQ_BF16 > 0.05 (successful forgetting), Q-INT4 = ¦FQ_INT4 − FQ_BF16¦ / FQ_BF16 > 0.05 |
| Negative Outcome (H1 fails) | Q-INT4 < 0.02. All three precision levels show similar FQ. → PIVOT immediately. |
| Interpretation | H1 confirmed: proceed to full experiments. H1 denied: reframe project as scale-dependency measurement study. |
| Stopping Criterion | Single seed sufficient for go/no-go decision. Three seeds only needed if Q-INT4 is borderline (0.02–0.05). |
| Estimated Runtime | E0 (oracle fine-tune, ~90 min) + E1 (NPO unlearning, ~60 min) + E2 (QRA evaluation, ~45 min) = ~3.5 hours on Colab L4 |
| GPU Required | Google Colab L4 (16 GB VRAM) or Kaggle T4 (16 GB) |
| Success Probability | 65–75% (mechanism is theoretically scale-independent but empirically unconfirmed at 1B) |

Table 5.1. Pilot Experiment P1: QRA existence verification.

## Pilot Experiment P2: SSIUU Attribution Feasibility at 1B Scale

| Property | Specification |
| --- | --- |
| Goal | Verify that captum LayerIntegratedGradients is computationally feasible on Llama-3.2-1B within 16 GB VRAM |
| Variables | Attribution target layer (14 default); batch size (1, 2, 4); IG steps (10, 20, 50) |
| Controls | Single forget batch; no training loop; pure attribution computation test |
| Metrics | Peak VRAM consumption; runtime per batch; convergence of IG approximation (∫ check) |
| Expected Outcome | IG completes at batch_size=1, n_steps=20 within 14 GB VRAM peak in < 5 minutes |
| Negative Outcome | VRAM > 16 GB at batch_size=1 → must switch to gradient-norm attribution (one forward+backward pass, ~4 GB overhead) |
| Interpretation | If feasible: proceed with captum IG. If OOM: implement gradient-norm attribution as substitute. |
| Stopping Criterion | First successful attribution computation at any configuration is sufficient. |
| Estimated Runtime | 30 minutes total including debugging |
| GPU Required | L4 16 GB |
| Success Probability | 60% for full IG; 95% for gradient-norm fallback |

Table 5.2. Pilot Experiment P2: attribution feasibility.

## Pilot Experiment P3: FQ-QAT Stability Test

| Property | Specification |
| --- | --- |
| Goal | Verify that fake-quantisation QAT with STE produces stable training on the NPO forget objective without loss explosion |
| Variables | FQ-QAT applied (True/False); NF4 scale value (8.4e-4, 1e-3, 2e-3); learning rate (1e-5, 1e-6) |
| Controls | forget01 only (smallest split for speed); 5 epochs; fixed seed |
| Metrics | Loss curves (L_NPO per epoch); gradient norm per step; model output coherence (gibberish rate on retain set) |
| Expected Outcome | Loss decreases monotonically; gradient norm bounded < 1.0 with clip; retain-set output remains coherent |
| Negative Outcome | Loss spikes > 10× initial value; gradient norm unbounded; retain-set outputs become gibberish → reduce LR and add warmup |
| Stopping Criterion | Stop if loss > 100 at any step. 5 epochs sufficient for stability assessment. |
| Estimated Runtime | ~30 minutes on L4 |
| GPU Required | L4 16 GB |
| Success Probability | 75% for stable training; oscillation likely requires LR tuning but not fundamental redesign |

Table 5.3. Pilot Experiment P3: FQ-QAT stability.

## Pilot Experiment P4: QUAIL Baseline Implementation and Comparison

| Property | Specification |
| --- | --- |
| Goal | Implement QUAIL's logit-hinge approach from paper description and compare QRA robustness against NPO baseline |
| Method | For each forget example: L_QUAIL = max(0, δᵢ/2 − ¦logit_θ(y¦x) − logit_ref(y¦x)¦) where δᵢ = 8.4×10⁻⁴ |
| Variables | QUAIL vs NPO vs NPO+FQ-QAT (P3 result) — same forget05 split, same evaluation protocol |
| Metrics | Q-INT4 score; MU score; comparison to NPO baseline |
| Expected Outcome | QUAIL improves Q-INT4 but method-specific trade-offs visible |
| Purpose | Establishes QUAIL as a concrete baseline condition (C8) for the full study |
| Estimated Runtime | Implementation: 2 days. Single-seed run: ~60 min. |
| Success Probability | 85% — straightforward to implement from paper description |

Table 5.4. Pilot Experiment P4: QUAIL baseline implementation.

# Section 6 — Reproduction Phase: Exact Environment Specification

This section provides the exact package versions, CUDA requirements, and verification criteria needed to establish a reproducible environment before any experiment begins. Following this exactly is mandatory.

## 6.1 Exact Environment Specification

# Verified environment for FQ-SSIUU project

# Based on OpenUnlearning repro.md + bitsandbytes compatibility matrix

# System requirements

CUDA_VERSION=12.1    # Minimum; 12.2+ preferred

GPU=L4 or T4         # 16 GB VRAM minimum

OS=Ubuntu 22.04 LTS  # Colab/Kaggle default

# Step 1: Create conda environment

conda create -n fq_ssiuu python=3.11 -y

conda activate fq_ssiuu

# Step 2: Install PyTorch FIRST (must be ≥2.4 for bitsandbytes)

pip install torch==2.4.1 torchvision torchaudio --index-url https://download.pytorch.org/whl/cu121

# Step 3: Install OpenUnlearning (this installs most dependencies)

git clone https://github.com/locuslab/open-unlearning.git

cd open-unlearning

pip install '.[lm-eval]'

pip install --no-build-isolation flash-attn==2.6.3

# Step 4: Install bitsandbytes (after torch — version compatibility critical)

pip install bitsandbytes==0.42.0

# Step 5: Install captum for attribution

pip install captum==0.7.0

# Step 6: Setup OpenUnlearning data

python setup_data.py --eval

# Step 7: Verify environment

python -c "import torch; print(torch.__version__); import bitsandbytes; print('bnb ok')"

python -c "import captum; print('captum ok')"

# Step 8: Pin exact versions to requirements.txt

pip freeze > requirements_locked.txt

## 6.2 Verification Criteria Before Experiments Begin

| Check | Command | Expected Output | Action if Failed |
| --- | --- | --- | --- |
| CUDA available | python -c "import torch; print(torch.cuda.is_available())" | True | Check CUDA installation; switch to runtime with CUDA in Colab |
| bitsandbytes NF4 load | Load Llama-3.2-1B with BitsAndBytesConfig(load_in_4bit=True, bnb_4bit_quant_type='nf4') | Model loads, prints memory footprint ~0.8 GB | Check bitsandbytes==0.42.0; CUDA 12.1+; PyTorch 2.4+ |
| LoRA adapter wrapping | get_peft_model() on NF4-loaded model with LoraConfig | trainable_params ≈ 0.1% of total | Check peft==0.12.x |
| OpenUnlearning baseline | bash scripts/tofu_unlearn.sh (1 epoch only for verification) | Training starts without errors; loss decreases | Check HuggingFace token for Llama-3.2 access |
| captum IG small model | Run LayerIntegratedGradients on a 2-layer MLP toy model | Attribution tensor returned; convergence delta < 0.05 | Check captum==0.7.0; gradients must be enabled |
| bitsandbytes INT4 merge | model.merge_and_unload() on LoRA adapter; reload at 4-bit | Merged model produces coherent outputs | Check peft merge API for version 0.12 |
| Llama-3.2-1B HuggingFace access | from transformers import AutoModelForCausalLM; AutoModelForCausalLM.from_pretrained('meta-llama/Llama-3.2-1B-Instruct') | Model downloads | Apply for Llama access at meta.ai before Month 1 begins |

Table 6.1. Mandatory verification checks before any experiment begins.

## 6.3 Known Compatibility Problems

- flash-attn installation: Requires --no-build-isolation flag exactly as in OpenUnlearning docs. Will fail with standard pip install. Fallback: set TRANSFORMERS_NO_FLASH_ATTN=1 environment variable to use PyTorch native SDPA instead. This adds ~20% runtime overhead but is functionally equivalent for the FYP's purpose.

- Llama-3.2 gated model: Requires HuggingFace token with accepted Meta Llama license. Apply at huggingface.co/meta-llama BEFORE Month 1 begins. Access typically granted within 1–3 days.

- peft merge_and_unload() for QRA: In peft 0.12, merge_and_unload() returns a plain AutoModelForCausalLM without LoRA. This merged model must then be saved and reloaded with BitsAndBytesConfig for INT4 evaluation. The merge-then-requantise workflow is not a single API call — it requires intermediate saving to disk.

- captum and gradient checkpointing conflict: Integrated Gradients requires full gradient tracking enabled. torch.utils.checkpoint (gradient checkpointing) partially conflicts with captum's gradient accumulation. Use gradient checkpointing in training but disable it temporarily during attribution computation.

- OpenUnlearning setup_data.py: Must be re-run after any git pull from locuslab/open-unlearning. Failure to do so will produce stale evaluation logs that corrupt metric comparisons.

# Section 7 — Engineering Validation

Every engineering component is audited for feasibility, known bugs, implementation complexity, and estimated debugging effort. Components are rated RED (high risk), AMBER (moderate risk), or GREEN (low risk).

## 7.1 OpenUnlearning Integration

▸ GREEN — Low Risk: OpenUnlearning is NeurIPS D&B 2025 with 450+ pre-computed checkpoints and active maintenance. One-command reproduction scripts are provided. Primary risk: Llama-3.2-1B/3B access requires HuggingFace token gating.

| Component | Risk | Complexity | Known Bugs | Debugging Estimate |
| --- | --- | --- | --- | --- |
| OpenUnlearning TOFU pipeline | LOW | LOW — bash scripts provided | setup_data.py must be re-run on updates | 2–4 hours initial setup |
| Oracle fine-tuning (retain-only) | LOW | LOW — standard SFT via trl | None reported | Already in OpenUnlearning scripts |
| NPO unlearning implementation | LOW | LOW — integrated into OpenUnlearning | HParam sensitivity (β=0.1 critical) | 1 day hyperparameter validation |
| TOFU metric evaluation (FQ, MU) | LOW | LOW — scripts automated | ROUGE-L score slightly varies by tokenizer version | Pin tokenizer version |
| MUSE-News evaluation | MODERATE | LOW — also in OpenUnlearning | Requires additional setup step | Half-day setup |
| lm-evaluation-harness (MMLU, WMDP) | LOW | LOW — integrated | Version pinning important | 1–2 hours |

Table 7.1. OpenUnlearning integration risks.

## 7.2 QRA Evaluation Pipeline

▸ AMBER — Moderate Risk: The merge-then-requantise workflow requires three separate steps: (1) merge LoRA adapter, (2) save merged model, (3) reload with NF4 BitsAndBytesConfig. No single API call handles all three. peft's merge_and_unload() and BitsAndBytes quantisation must be chained manually.

# EXACT QRA EVALUATION WORKFLOW (verified against peft 0.12 API)

from peft import PeftModel

from transformers import AutoModelForCausalLM, BitsAndBytesConfig

import torch, os

def qra_evaluate(adapter_path: str, base_model_id: str, eval_dataset, tokenizer):

'''

Three-precision QRA evaluation protocol.

Steps: load BF16 merged → evaluate → save → reload INT8 → evaluate → reload INT4 → evaluate

'''

results = {}

# ── STEP 1: BF16 evaluation (standard unlearning audit) ──────────

base_bf16 = AutoModelForCausalLM.from_pretrained(

base_model_id, torch_dtype=torch.bfloat16, device_map='auto'

)

model_bf16 = PeftModel.from_pretrained(base_bf16, adapter_path)

model_bf16 = model_bf16.merge_and_unload()   # Merge adapter into weights

results['bf16'] = evaluate_forget_quality(model_bf16, eval_dataset, tokenizer)

# Save merged model to disk for re-loading at lower precision

merged_path = adapter_path + '_merged'

model_bf16.save_pretrained(merged_path)

del model_bf16; torch.cuda.empty_cache()

# ── STEP 2: INT8 evaluation ───────────────────────────────────────

model_int8 = AutoModelForCausalLM.from_pretrained(

merged_path,

load_in_8bit=True,

device_map='auto'

)

results['int8'] = evaluate_forget_quality(model_int8, eval_dataset, tokenizer)

del model_int8; torch.cuda.empty_cache()

# ── STEP 3: INT4 / NF4 evaluation (QRA stress test) ─────────────

bnb_int4 = BitsAndBytesConfig(

load_in_4bit=True,

bnb_4bit_quant_type='nf4',

bnb_4bit_compute_dtype=torch.bfloat16,

)

model_int4 = AutoModelForCausalLM.from_pretrained(

merged_path,

quantization_config=bnb_int4,

device_map='auto'

)

results['int4'] = evaluate_forget_quality(model_int4, eval_dataset, tokenizer)

del model_int4; torch.cuda.empty_cache()

# ── QRA SCORE ────────────────────────────────────────────────────

fq_bf16 = results['bf16']['forget_quality']

fq_int4 = results['int4']['forget_quality']

results['q_int4'] = abs(fq_int4 - fq_bf16) / (fq_bf16 + 1e-8)

results['certified'] = bool(results['q_int4'] < 0.05)

return results

▸ WARNING — Disk Space: The merge-then-requantise workflow requires saving a full BF16 merged model (~2.5 GB for 1B model) to disk between steps. Ensure at least 10 GB free disk space before starting QRA evaluation. Google Colab provides 100 GB by default; Kaggle provides 20 GB. Use Google Drive for model storage.

## 7.3 Fake Quantisation QAT (FQ-QAT) — Implementation Risk

▸ AMBER-RED — Moderate-High Risk: The STE backward hook must be verified mathematically before any training run. An incorrect STE silently produces wrong gradients — the model appears to train normally but is not actually being trained to survive quantisation. This is the highest-risk engineering component.

| Component | Risk | Known Issues | Verification Method | Debugging Estimate |
| --- | --- | --- | --- | --- |
| FakeQuantiseNF4 forward pass (QDQ) | MODERATE | NF4 is not a uniform quantiser — the 16-level lookup is non-uniform. Approximating as INT4 uniform is an approximation. | Compare QDQ(x) against bitsandbytes.functional.quantize_4bit(x) on a test tensor. Expect < 5% relative error. | 1–2 days |
| STE backward hook | HIGH | Incorrect hooks silently pass wrong gradients. torch.autograd.Function requires exact static method signatures. | Verify: compute gradient of loss w.r.t. pre-quantisation x analytically on toy model. Compare with STE output. Must match exactly. | 1–3 days |
| Integration with peft LoRA layers | HIGH | peft's LoraLinear uses its own forward method. Hook registration must target the correct computation node. | Hook approach vs. subclassing: subclassing peft.LoraLinear is more reliable. Hook ordering issues with register_forward_hook can produce unexpected results. | 2–3 days |
| NF4 bin width calibration | MODERATE | The NF4 bin width δᵢ is weight-dependent (NF4 is data-dependent). Using a fixed δᵢ = 8.4×10⁻⁴ is a reasonable approximation from MANSU. | Compare theoretical δᵢ against empirical quantisation error on the actual model weights. If significantly different, adjust scale. | 2–4 hours |
| Training stability with STE | MODERATE | STE introduces gradient approximation error that accumulates across layers. May cause oscillation. | Monitor gradient norm per step. Clip at 1.0. Reduce LR to 1e-6 if oscillation observed. | 1–2 days |

Table 7.2. FQ-QAT engineering risks.

## 7.4 SSIUU Attribution Regularisation — Implementation Risk

▸ AMBER — Moderate Risk: captum's LayerIntegratedGradients is well-documented and widely used. The main risks are memory consumption at 1B scale and the interaction between attribution computation and gradient checkpointing.

| Component | Risk | Known Issues | Mitigation |
| --- | --- | --- | --- |
| captum LayerIntegratedGradients | MODERATE | Memory-intensive at 1B scale. Peak ~14 GB on L4. | Use n_steps=20 (not 50). internal_batch_size=1. Disable gradient checkpointing during attribution pass. |
| Negative attribution accumulation | LOW | D_neg computation requires clamping to zero — straightforward implementation. | Unit test: verify D_neg_init ≤ 0 for all neurons. |
| Attribution regularisation loss | LOW | Penalty term is a simple max(0, ...) — no numerical instability expected. | Verify loss = 0 at initialisation (D_neg_current = D_neg_init by definition). |
| Attribution layer selection | MODERATE | Best layer for attribution is empirically determined. Layer 14 of 28 is the proposal's default, but may not be optimal for Llama-3.2-1B. | Run layer sweep on attribution stability: compute ρ(D_neg, forget_quality) for layers {8, 12, 14, 16, 20}. Use highest-correlation layer. |
| Gradient-norm attribution fallback | LOW | If captum OOM: use ¦∂L_forget/∂W_i¦₂ as attribution proxy. Well-established in pruning literature. | Implement both; compare attribution maps. Report if different. |

Table 7.3. SSIUU attribution engineering risks.

## 7.5 FADE Computation — Implementation Risk

▸ AMBER — Moderate Risk: FADE requires sampling from two models simultaneously (oracle and unlearned), which doubles VRAM requirements. Oracle and unlearned model cannot both be loaded on a 16 GB GPU in BF16. Quantisation of the oracle model for FADE computation introduces a confound.

# FADE MEMORY STRATEGY: Load models sequentially, not simultaneously

# This avoids the dual-model VRAM problem on 16 GB hardware

def compute_fade_sequential(unlearned_path, oracle_path, prompts, n_samples=100):

'''

Sequential FADE computation to stay within 16 GB VRAM.

Pass 1: generate oracle samples and compute oracle log-likelihoods.

Pass 2: compute unlearned model log-likelihoods on the same samples.

'''

import json

# ── PASS 1: Oracle model ─────────────────────────────────────────

oracle = load_model_bf16(oracle_path)   # ~2.5 GB for 1B

oracle_samples, oracle_ll = {}, {}

for prompt in prompts:

samples = generate_n(oracle, prompt, n=n_samples, temp=1.0)

oracle_samples[prompt] = samples

oracle_ll[prompt] = log_likelihood_batch(oracle, prompt, samples)

del oracle; torch.cuda.empty_cache()

# ── PASS 2: Unlearned model ──────────────────────────────────────

unlearned = load_model_bf16(unlearned_path)

fade_scores = []

for prompt in prompts:

# Forward FADE: oracle samples evaluated under unlearned model

unlearn_ll_on_oracle = log_likelihood_batch(unlearned, prompt, oracle_samples[prompt])

# Backward FADE: unlearned samples evaluated under oracle (from pass 1)

unlearn_samples = generate_n(unlearned, prompt, n=n_samples, temp=1.0)

unlearn_ll_on_self = log_likelihood_batch(unlearned, prompt, unlearn_samples)

oracle_ll_on_unlearn = log_likelihood_batch_cached(oracle_path, prompt, unlearn_samples)

fade_fwd = (unlearn_ll_on_oracle - oracle_ll[prompt]).mean()

fade_bwd = (oracle_ll_on_unlearn - unlearn_ll_on_self).mean()

fade_scores.append(((fade_fwd + fade_bwd) / 2).item())

del unlearned; torch.cuda.empty_cache()

return {'fade_mean': sum(fade_scores)/len(fade_scores)}

# Section 8 — Mathematical Validation

Every mathematical component is reviewed for necessity, derivation requirements, available library implementations, and what must be understood vs. what can remain a black box.

## 8.1 NPO (Negative Preference Optimisation) Loss

### Why It Exists

Standard gradient ascent (GA) maximises loss on the forget set: L_GA = −E[log p_θ(y|x)]. This causes catastrophic collapse because the gradient has no upper bound — the model continues being penalised regardless of how far it has moved from the target. NPO replaces GA with a bounded version.

### Derivation You Must Understand

NPO loss (Zhang et al. 2024, arXiv:2404.05868):

L_NPO = (2/β) · E_{(x,y)∈D_f} [ log(1 + (π_θ(y|x) / π_ref(y|x))^β) ]

Where:

π_θ(y|x)   = current model probability of y given x

π_ref(y|x) = reference model probability (frozen copy of pre-unlearning model)

β           = temperature (default 0.1 — controls strength of penalty)

In log-probability space (numerically stable form):

ratio = β · (log_prob_θ(y|x) − log_prob_ref(y|x))

L_NPO = (2/β) · log(1 + exp(ratio))

= (2/β) · softplus(ratio)

Key property: as π_θ → 0 (perfect forgetting), L_NPO approaches a constant.

This prevents unbounded loss growth that causes collapse in GA.

Implementation in PyTorch:

log_prob_θ   = model(**batch).loss  # token-averaged cross-entropy (negated)

log_prob_ref = ref_model(**batch).loss  # same, frozen reference

ratio        = beta * (log_prob_θ - log_prob_ref)

L_NPO        = (2.0 / beta) * torch.nn.functional.softplus(ratio).mean()

▸ Can Remain Black Box?: NO — NPO must be implemented manually. The trl library provides DPO/ORPO but not NPO directly. The implementation is 5 lines of PyTorch (shown above). Students must understand the formula to debug training instability.

## 8.2 Integrated Gradients Attribution

### Why It Exists

We need to identify which neurons contribute positively to encoding forget-set knowledge, in order to constrain them rather than blindly applying gradient ascent. Integrated Gradients (IG) provides an attribution that satisfies: (1) completeness — attributions sum to model output; (2) dummy — zero attribution for irrelevant features; (3) symmetry — consistent across equivalent models.

### The Core Formula

Integrated Gradients (Sundararajan et al., ICML 2017):

IG_i(x) = (x_i − x̃_i) · ∫₀¹ (∂F(x̃ + α(x−x̃)) / ∂x_i) dα

Where:

x   = input activation (forget-set token representation)

x̃   = baseline (zero embedding — standard choice)

x_i = i-th neuron activation

F   = model output (log probability of forget-set label)

α   = interpolation parameter from baseline to input

Approximation (n_steps Riemann sum, implemented by captum):

IG_i(x) ≈ (x_i − x̃_i) · Σ_{k=1}^{n} (∂F(x̃ + (k/n)(x−x̃)) / ∂x_i) · (1/n)

Negative attribution D⁻(θ)_i = Σ_{(x,y)∈D_f} min(0, IG_i(x, y, θ))

→ Captures neurons whose activation at forget-set examples harms the output

→ These are the spurious unlearning neurons SSIUU targets

▸ Can Remain Black Box?: PARTIALLY — captum.attr.LayerIntegratedGradients handles the integral approximation. Students must understand: (1) what the baseline means, (2) why n_steps=20 is sufficient, (3) what D⁻(θ) means. The derivation does not need to be reproduced from scratch.

## 8.3 SSIUU Attribution Regularisation Loss

SSIUU Regularisation (Yang et al. 2025, arXiv:2509.22263):

L_attr = λ_attr · Σᵢ max(0, D⁻_i(θ₀) − D⁻_i(θ))

Where:

D⁻_i(θ₀) = negative attribution of neuron i at initialisation (frozen baseline)

D⁻_i(θ)  = negative attribution of neuron i at current training step

Interpretation: penalise any neuron whose negative attribution grows MORE negative

than its initialisation value. This prevents spurious neurons from forming.

max(0, ...) means: no penalty if D⁻_i(θ) ≥ D⁻_i(θ₀) (neuron becomes less negative)

penalty if D⁻_i(θ) < D⁻_i(θ₀) (neuron becomes more negatively attributed)

Combined loss:

L_total = L_NPO + λ_attr · L_attr + λ_retain · L_retain

Hyperparameters to ablate:

λ_attr   ∈ {0.1, 0.5, 1.0, 5.0}  (SSIUU regularisation weight)

λ_retain ∈ {0.0, 0.5, 1.0}        (retain-set KL weight)

β        = 0.1                     (NPO temperature, from Zhang et al. 2024)

## 8.4 Fake Quantisation and STE

### Why It Exists

Standard gradient-based training works in continuous floating-point space. INT4 quantisation is a discontinuous step function — gradients are zero almost everywhere. STE approximates the gradient through the quantisation step, allowing the optimiser to learn weight configurations that survive rounding.

Fake Quantisation (Quantise-Dequantise, QDQ):

Forward:  x_fq = round(x / scale) · scale

where scale calibrates the dynamic range to the NF4 grid

For NF4 approximation: scale = max(|x|) / 7  (symmetric INT4-like)

Backward (Straight-Through Estimator, Bengio et al. 2013):

∂L/∂x = ∂L/∂x_fq  (pass gradient through as if quantisation didn't exist)

Identity approximation holds when |x| ≤ clip_threshold (default: 1.0)

Motivation for FQ-QAT in unlearning:

Without FQ-QAT: optimiser moves x by Δx < δᵢ (NF4 bin width ≈ 8.4×10⁻⁴)

→ x_quant unchanged after training → QRA recovery

With FQ-QAT:    training objective penalises x_fq (not x) → optimiser must

move x_fq across bin boundary → Δx must exceed δᵢ

→ quantised model also forgets

Why STE works here (important insight):

The goal is not perfect gradient computation — it is to signal to the optimiser

that quantisation error matters. STE achieves this by making the loss surface

roughly aligned with the quantised loss surface. The approximation error is

bounded and decreasing as training finds wide minima (confirmed by DURABLEUN-SAF).

▸ Can Remain Black Box?: NO — STE must be implemented as a custom torch.autograd.Function. The implementation is 10 lines. Students must understand why STE works here (the loss-surface alignment argument above) to defend this choice to reviewers.

## 8.5 KL Divergence Retain Loss

L_retain = KL(π_θ(·|x_r) ‖ π_ref(·|x_r))

= E_{x_r∈D_r} [ Σ_y π_ref(y|x_r) · log(π_ref(y|x_r) / π_θ(y|x_r)) ]

PyTorch implementation:

logits_θ   = model(**retain_batch).logits      # (B, T, V)

logits_ref = ref_model(**retain_batch).logits  # (B, T, V) — frozen

L_retain   = F.kl_div(

F.log_softmax(logits_θ, dim=-1),

F.softmax(logits_ref, dim=-1),

reduction='batchmean'

)

Note: F.kl_div expects log-probabilities as input, probabilities as target.

Swapping these is a common bug — verify with a zero-loss test:

assert kl_div(log_softmax(x), softmax(x)) ≈ 0  (should be zero)

▸ Can Remain Black Box?: YES — torch.nn.functional.kl_div implements this. Students must know what KL divergence measures (divergence from reference model distribution) but not re-derive it.

## 8.6 FADE Metric

FADE (Functional Alignment for Distributional Equivalence, arXiv:2510.12981):

FADE_fwd = E_{y~π_oracle(·|x)}[ log π_unlearn(y|x) − log π_oracle(y|x) ]

FADE_bwd = E_{y~π_unlearn(·|x)}[ log π_oracle(y|x) − log π_unlearn(y|x) ]

FADE     = (FADE_fwd + FADE_bwd) / 2

Interpretation:

FADE → 0  : π_unlearn ≈ π_oracle (good — distributional equivalence achieved)

FADE < 0  : π_unlearn over-forgets (assigns lower probability than oracle)

FADE > 0  : π_unlearn under-forgets (assigns higher probability than oracle)

Why FADE over ROUGE:

ROUGE measures surface overlap of generated text — can miss paraphrase recall.

FADE measures distributional alignment — detects squeezing (hidden recall

manifested as alternative phrasing) even if ROUGE-L is low.

Practical note: FADE requires n_samples=100 per prompt. With 200 forget prompts,

this is 20,000 forward passes. At 1B model on L4: ~45 minutes per model.

Reduce to n_samples=20 for rapid iteration; use n_samples=100 for final results.

▸ Can Remain Black Box?: PARTIALLY — No standard library computes FADE. Must implement from scratch (approximately 30 lines). Students must understand what FADE measures (Jensen-Shannon divergence approximation) to interpret results correctly.

## 8.7 QUAIL Logit Hinge Loss (Competing Method — Must Understand)

QUAIL (Mishra & Mehreen, arXiv:2601.15538):

L_QUAIL = E_{(x,y)∈D_f} [ max(0, δᵢ/2 − |logit_θ(y|x) − logit_ref(y|x)|) ]

Where:

δᵢ = NF4 quantisation step size for the output logit space (≈ 8.4×10⁻⁴)

|logit_θ − logit_ref| = absolute logit deviation from reference model

Intuition: ensure the logit gap between unlearned and reference model is at

least half a quantisation step. This ensures the gap survives INT4 rounding.

KEY DIFFERENCE from FQ-SSIUU:

QUAIL operates in OUTPUT SPACE (logits) — forces output divergence to persist

FQ-SSIUU operates in WEIGHT SPACE (adapter parameters) — forces weight changes

to persist. These are different approaches to the same problem.

Which is better? Unknown — this is what Experiment P4 and condition C8 test.

## 8.8 What Students Must Know vs. What Can Stay a Black Box

| Mathematical Component | Must Know Deeply | Can Be Black Box | Why |
| --- | --- | --- | --- |
| NPO loss formula | YES — implement manually | NO | 5 lines; must debug instability |
| STE derivation | YES — understand mechanism | NO | Must defend to reviewers |
| Integrated Gradients (IG) | Understand at intuitive level | captum handles computation | captum is reliable; understanding suffices |
| KL divergence | Know what it measures | F.kl_div implements it | Standard library; common bug is argument order |
| FADE computation | Understand formula | Must implement from scratch | No standard library exists |
| QUAIL hinge loss | YES — must implement baseline | NO | 10 lines; needed for fair comparison |
| NF4 bin width mechanics | Understand why δᵢ matters | bitsandbytes handles quantisation | The insight (updates < δᵢ get erased) is key |
| KS test (FQ metric) | Know what p-value means | scipy.stats.ks_2samp | Standard test; no implementation needed |
| Bonferroni correction | Know when to apply | statsmodels computes | Standard practice; apply to all pairwise comparisons |

Table 8.1. Mathematical depth requirements.

# Section 9 — Timeline Stress Test

The timeline is evaluated under three scenarios: optimistic (no unexpected problems), realistic (normal undergraduate friction), and worst-case (multiple blockers). Two undergraduate students with coursework, thesis writing, and personal commitments are assumed.

## 9.1 Available Time Budget

| Resource | Optimistic | Realistic | Worst Case |
| --- | --- | --- | --- |
| Hours/week per student | 30 | 20 | 12 |
| Hours/week combined | 60 | 40 | 24 |
| Weeks available (8 months) | 34 | 34 | 34 |
| Total combined hours | 2,040 | 1,360 | 816 |
| Hours consumed by coursework/admin | 200 | 400 | 600 |
| Hours consumed by thesis writing | 300 | 400 | 500 |
| Hours remaining for research | 1,540 | 560 | −284 (impossible) |

Table 9.1. Time budget under three scenarios. Worst-case shows the project is impossible at 12 hrs/week combined.

▸ Critical Finding: At 12 hours/week combined (worst case), the full research scope is physically impossible. Minimum viable scope (pilot experiments + NPO/QRA evaluation + one novel condition) requires approximately 560 combined research hours — achievable at 20 hrs/week realistic pace. Full scope (all 8 conditions + MUSE + FADE + packaging) requires 1,200+ hours — only achievable at optimistic pace.

## 9.2 Phase-by-Phase Timeline Under Three Scenarios

| Phase | Task | Optimistic | Realistic | Worst Case |
| --- | --- | --- | --- | --- |
| GATE-0 | Env setup, HF access, compatibility validation | 1 week | 2 weeks | 3 weeks (access issues) |
| GATE-1 | OpenUnlearning TOFU baseline reproduction | 1 week | 2 weeks | 3 weeks (debugging) |
| Pilot P1 | QRA existence test at 1B (go/no-go) | 3 days | 1 week | 2 weeks (H1 fails: pivot needed) |
| Pilot P2 | SSIUU attribution feasibility | 2 days | 4 days | 1 week (OOM issues) |
| Pilot P3 | FQ-QAT stability test | 3 days | 1 week | 2 weeks (instability) |
| Pilot P4 | QUAIL baseline implementation | 2 days | 1 week | 2 weeks (no code available) |
| E0b | Oracle fine-tune (all seeds) | 3 days | 1 week | 2 weeks |
| E1+E2 | NPO baseline + full QRA evaluation (3 seeds) | 1 week | 2 weeks | 3 weeks |
| GATE-2 | SSIUU attribution validated at 1B | 1 week | 2 weeks | 3 weeks |
| E3 | QUAIL baseline condition (3 seeds) | 1 week | 1.5 weeks | 2 weeks |
| E4 | SSIUU + NPO (3 seeds) | 1 week | 1.5 weeks | 2 weeks |
| E5 | FQ-QAT + NPO (3 seeds) | 1 week | 1.5 weeks | 3 weeks |
| E6 | FQ-SSIUU full method (3 seeds) | 1 week | 2 weeks | 4 weeks |
| E7 | DURABLEUN-SAF reference (3 seeds) | 1 week | 2 weeks | 3 weeks |
| FADE | FADE computation for all conditions | 1 week | 2 weeks | Dropped |
| Analysis | Statistics, Pareto plot, figures | 1 week | 2 weeks | 2 weeks |
| Writing | Full thesis + paper draft | 6 weeks | 8 weeks | 10 weeks |
| Buffer | Unexpected delays, revisions | 0 | 2 weeks | 4 weeks |
| TOTAL |  | ~22 weeks (5.5 mo) | ~34 weeks (8.5 mo) | ~46 weeks (impossible in 8 mo) |

Table 9.2. Phase-by-phase timeline under three scenarios.

▸ Realistic Timeline Verdict: At a REALISTIC pace (20 hrs/week combined), the project fits exactly into 8 months — but only if: (1) GATE-0 and GATE-1 complete without major issues in Weeks 1–4; (2) Pilot experiments confirm H1 by Week 6; (3) All 8 conditions run concurrently across 3 seeds in parallel sessions on Colab + Kaggle during Months 4–6; (4) Thesis writing begins no later than Month 6. Any slip in Weeks 1–6 compresses the experimental phase.

## 9.3 Scope Tiers by Confidence

| Tier | Scope | Timeline | Publishable? | Graduation Risk |
| --- | --- | --- | --- | --- |
| Tier 1 — Minimum Viable | QRA audit of NPO, RMU, DURABLEUN-SAF on 1B (conditions C2, C7) + H1 test + 3 seeds | 4–5 months | YES — evaluation study at NeurIPS D&B or EMNLP workshop | NONE — thesis always completable |
| Tier 2 — Standard | Tier 1 + QUAIL baseline + SSIUU ablation + FQ-QAT ablation (conditions C2–C5, C7, C8) | 6–7 months | YES — main conference proceedings if combination works | LOW |
| Tier 3 — Full Study | Tier 2 + MUSE-News + FADE + durability certificate + open-source toolkit | 8 months (tight) | YES — stronger venue potential | MODERATE — if problems arise in Month 6+ |
| Tier 4 — Over-scope | Tier 3 + 3B model extension + adversarial relearning | 10+ months | YES — excellent | HIGH — exceeds 8-month constraint |

Table 9.3. Scope tiers with publication and graduation risk.

▸ Recommendation: Commit to Tier 2 as the project's official scope. Design all experiments for Tier 2 first. Promote to Tier 3 only if the realistic timeline is on track by Month 5. Never plan for Tier 4.

# Section 10 — Failure Simulation

Every major hypothesis failure is simulated. For each failure, the committee determines: Can the thesis still graduate? Can the research still be published? What is the fallback?

| Failure Scenario | Probability | Thesis Graduates? | Publishable? | Fallback Claim | Fallback Strategy |
| --- | --- | --- | --- | --- | --- |
| H1 FAILS: QRA does not appear at 1B scale | 30–40% | YES | YES | First empirical evidence that QRA has a model-scale threshold; QRA is not universal below 3B | Document the scale-dependence finding. Run at 3B if compute allows it. Submit as a measurement/evaluation study to NeurIPS D&B. |
| H2 FAILS: No spurious neurons found at 1B via IG attribution | 20% | YES | YES | Either (a) spurious neurons are model-size dependent, or (b) captum IG does not capture them at this layer | Switch to gradient-norm attribution. If still negative: report that SSIUU mechanism does not transfer to Llama-3.2 architecture. |
| H3 FAILS: FQ-QAT does not improve Q-INT4 over NPO baseline | 25% | YES | YES | FQ-QAT is insufficient alone; quantisation bin width is not the bottleneck at 1B | This makes QUAIL the primary comparison point. Report that logit-space (QUAIL) and weight-space (FQ-QAT) approaches both fail — confirms trilemma universality. |
| H4 FAILS: SSIUU + FQ-QAT utility collapses like DURABLEUN-SAF | 35% | YES | YES | The FA-RA-Q-INT4 trilemma is confirmed universal at 1B/3B; attribution regularisation does not shift the Pareto frontier | This is the strongest possible finding for the unlearning community. Trilemma universality across two scales is a clear NeurIPS-tier negative result. |
| FADE computation fails (oracle model low quality or runtime OOM) | 20% | YES | YES (without FADE) | Report FQ + MU + Q-INT4 only; note FADE as future work | Drop FADE from main results. Report it as a limitation. OpenUnlearning's existing metrics (FQ, MU) are sufficient for graduation. |
| QUAIL dominates FQ-SSIUU on all metrics | 15% | YES | YES | QUAIL is the better approach; comprehensive evaluation demonstrates this | Reframe project as 'Comparative Evaluation of QRA Robustness Methods.' FYP becomes the paper that crown QUAIL as the recommended approach. Publishable. |
| GUARD-IT already solved the problem completely | 10% | YES | YES (as GUARD-IT extension or evaluation) | Verify GUARD-IT + generate durability certificates for its outputs | GUARD-IT uses activation steering (no weights modified). The FYP still contributes a parametric unlearning baseline comparison and durability certificate generation for GUARD-IT's outputs. |
| Both QUAIL and GUARD-IT published with code before thesis submission | 5% | YES | YES (replication + evaluation) | First comprehensive evaluation combining QUAIL, GUARD-IT, DURABLEUN-SAF, SSIUU, and FQ-SSIUU on a standardised benchmark | Still a valuable community contribution. OpenUnlearning integration of these methods has publication value. |
| Training instability in E6 cannot be resolved | 15% | YES | YES | Report instability findings; ablations E4 and E5 individually are publishable | Submit individual ablation results. E4 (SSIUU alone) and E5 (FQ-QAT alone) both test published components in a new setting. |
| All hypotheses fail simultaneously | 3% | YES (Tier 1 scope sufficient) | YES (evaluation study) | 'We conducted the first systematic QRA evaluation on Llama-3.2-1B/3B at consumer hardware scale using the TOFU and MUSE benchmarks. All tested methods fail the QRA. The trilemma is confirmed at all tested scales.' | This is a complete, submittable, defensible thesis. The QRA audit alone at 1B scale is original work. |

Table 10.1. Failure simulation — all ten major failure scenarios.

▸ Critical Finding: The project has no scenario in which: (1) the thesis cannot be defended, or (2) there is nothing publishable. The minimum viable thesis (Tier 1 scope, QRA audit at 1B) is achievable under all failure conditions. This is the key property making the project fundable.

# Section 11 — Supervisor Review Simulation

Ten experienced supervisors independently review the project from different perspectives. Each provides their primary concern and approval probability.

| Supervisor Profile | Primary Concern | Required Revision | Approval Probability |
| --- | --- | --- | --- |
| NeurIPS ML Systems Researcher | QUAIL and GUARD-IT are concurrent work that must be explicitly addressed. Without a clear differentiation table, the novelty claim is fragile. | Add a 'Related Work Differentiation' table in the proposal showing FQ-SSIUU vs. QUAIL vs. GUARD-IT vs. DURABLEUN-SAF across method type, compute requirement, and QRA robustness guarantee. | 60% → 85% after revision |
| Trustworthy ML Professor (AI Safety focus) | The spurious neuron analysis via Integrated Gradients is conceptually sound but technically risky. captum on 1B models is known to be memory-intensive; students may spend 3 weeks debugging OOM errors. | Require students to complete Pilot P2 (attribution feasibility) before approving the full proposal. Make gradient-norm attribution fallback explicit in the proposal. | 75% conditional on P2 success |
| Experimental Design Expert | The ablation structure (C2–C8) is correctly designed but 8 conditions × 3 seeds × 3 precisions = 72 evaluation runs is aggressive for 8 months. Concurrency planning is necessary. | Provide explicit Colab/Kaggle scheduling plan showing how 72 runs will be executed in parallel. Show that all runs complete within Months 4–5. | 80% after scheduling plan provided |
| Industry ML Research Scientist (MLOps) | The durability certificate concept is valuable but the threshold (Q-INT4 < 0.05) is empirical, not formally derived. A compliance officer cannot rely on an empirically chosen threshold. | Acknowledge the empirical nature of the threshold explicitly. Frame the certificate as a 'best-practice technical benchmark' rather than a legal compliance artefact. Consult with one legal expert. | 70% after framing revision |
| Statistician | Power analysis is absent. With 3 seeds per condition and 8 conditions, the study is severely underpowered for detecting small effect sizes. Some reported results will not reach statistical significance. | Either: (1) increase to 5 seeds per primary condition and 3 for ablations, or (2) pre-register the study as exploratory (not confirmatory) and report effect sizes with CI rather than p-values. | 65% → 80% after power analysis |
| Systems Engineer | The merge-then-requantise workflow has undocumented failure modes: peft merge_and_unload() may not preserve quantisation calibration statistics. This could introduce systematic evaluation bias. | Validate merge-then-requantise against a model loaded directly at INT4 (without merging) on a test prompt. Confirm outputs are within ±2% difference before using the pipeline. | 75% after validation confirmed |
| Machine Unlearning Specialist | TOFU uses synthetic GPT-4 generated authors. There is an emerging critique (Thaker et al., SaTML 2025) that TOFU's forget set is trivially detectable as synthetic, potentially overestimating forgetting. | Add MUSE-News as a co-primary benchmark. MUSE uses real news articles — addresses the synthetic-author critique directly. | 70% → 85% with MUSE as co-primary |
| Reproducibility Auditor | The proposal does not include a reproducibility commitment. Without seed-locked experiments, pre-registered analysis, and public data/code, the results cannot be replicated by the community. | Pre-register the study at OSF before Month 4. Commit to releasing: (1) all training scripts, (2) evaluation scripts, (3) seed-locked checkpoints for primary conditions, (4) durability certificate generation code. | 55% → 90% after pre-registration committed |
| FYP Committee Member | The thesis writing plan is absent from the proposal. Students routinely underestimate thesis writing time. A project of this complexity needs at least 8 weeks of writing time. | Include explicit thesis chapter structure with writing start dates (no later than Month 6 Week 2). Require supervisor check-in on writing progress at Month 5. | 85% — standard FYP concern; easily addressed |
| Startup CTO (Technical Advisor) | The open-source toolkit is described at too high a level. 'A CLI tool generating JSON certificates' is not differentiated from a Python script. What makes this a reusable product? | Design the UDT CLI interface specification before coding begins. Document: API endpoints, JSON schema for certificate, integration with OpenUnlearning, PyPI packaging plan. | 75% — realistic with cleaner product spec |

Table 11.1. Ten supervisor reviews with required revisions and approval probabilities.

▸ Aggregate Approval Probability: Assuming revisions are addressed: ~82% approval probability. Without revisions: ~55%. The most critical required revisions are: (1) QUAIL/GUARD-IT differentiation, (2) Pilot P2 completion, (3) power analysis, (4) OSF pre-registration commitment.

# Section 12 — Reviewer Simulation

Five independent reviewer roles attack the work from different angles. Author rebuttals follow each objection.

## 12.1 Reviewer #1 — Novelty (NeurIPS Machine Learning Researcher)

Primary Attack: GUARD-IT (arXiv:2605.12765) already achieves full QRA immunity at Llama-3.2-1B and 3B on TOFU and MUSE via inference-time activation steering. It requires no weight modification and therefore has zero QRA surface by construction. The proposed FQ-SSIUU method modifies weights and struggles to survive quantisation. Why should the community prefer a weight-modification approach that fails the metric a non-weight approach passes trivially?

Author Rebuttal: GUARD-IT and FQ-SSIUU solve different problems. GUARD-IT requires maintaining a persistent activation steering module at inference time, adding latency and preventing static weight deployment. In regulatory contexts (GDPR Article 17), the requirement is often to modify the model's parametric weights and demonstrate that the knowledge is erased from the model itself — not merely suppressed at inference. A deployed model that is 'unlearned' via activation steering can have the steering removed, restoring the knowledge. A parametrically unlearned model cannot. The durability certificate specifically covers this: it certifies that the parametric weights, when quantised for deployment without any inference-time additions, do not recall the target knowledge. This is a different guarantee than GUARD-IT provides. We include GUARD-IT as a reference condition and document this distinction explicitly.

Verdict: PARTIALLY FATAL — The rebuttal is valid but requires extensive clarification in the paper. The FYP must position itself as 'parametric unlearning with deployment certificate' versus GUARD-IT's 'inference-time suppression'. These are genuinely different and both matter for different deployment scenarios. Must be stated in the introduction, not hidden in related work.

## 12.2 Reviewer #2 — Methodology (ICML Systems Reviewer)

Attack 1: The FA-RA-Q-INT4 trilemma is claimed by DurableUn at 8B scale. Showing it holds or doesn't hold at 1B is a scale experiment, not a novel scientific contribution. Simply changing the model size without a mechanistic insight is insufficient for a main-track publication.

Rebuttal 1: The contribution is not the scale experiment alone. The FYP contributes: (a) the first test of whether SSIUU attribution regularisation affects QRA robustness — mechanistically motivated, not just a scale change; (b) the first comparison between logit-space (QUAIL) and weight-space (FQ-QAT) approaches to QRA robustness at the same benchmark; (c) the first open-source pipeline for QRA evaluation at consumer hardware scale. The scale at 1B is a practical contribution — it enables compliance auditing without enterprise hardware.

Attack 2: The STE approximation error is not quantified. Training with approximate gradients through a non-differentiable quantisation may produce results that depend on random seed and learning rate rather than the method's intrinsic properties.

Rebuttal 2: STE gradient approximation error is bounded and characterised for INT4 quantisation specifically in the DurableUn paper (Appendix B of arXiv:2605.02196). DURABLEUN-SAF uses the same STE approach and reports stable training across 3 seeds. We additionally validate STE stability in Pilot P3 before committing to the full study. The three-seed evaluation directly addresses seed-to-seed variance.

Verdict: SURVIVABLE WITH REVISIONS — Both objections have defensible rebuttals. Attack 2 is stronger but addressed by the pilot validation.

## 12.3 Reviewer #3 — Reproducibility Auditor

Attack: SSIUU (arXiv:2509.22263) was published September 2025 and accepted at ICLR 2026. The official code is not publicly linked in the OpenReview submission (no GitHub URL in the paper). If SSIUU cannot be reproduced independently, the proposed method's integration of SSIUU regularisation rests on a component that cannot be verified.

Rebuttal: The SSIUU attribution regularisation is described in sufficient detail in the paper (Section 3, Algorithm 1) to be re-implemented from scratch. The mathematical form L_attr = Σᵢ max(0, D⁻_i(θ₀) − D⁻_i(θ)) is explicit and unambiguous. captum's LayerIntegratedGradients provides the attribution computation. Our implementation is independent and will be released with the project code. We additionally validate our re-implementation against the paper's reported spurious neuron suppression rates on a held-out 100-example subset.

Verdict: REBUTTED — Re-implementation from paper description is standard in ML research. The mathematical form is sufficiently specified.

## 12.4 Area Chair — Statistics and Claims

Attack: The paper makes comparative claims (FQ-SSIUU 'outperforms' NPO and DURABLEUN-SAF on utility) using 3-seed experiments. With n=3 per condition, no paired test reaches statistical significance for typical effect sizes in unlearning benchmarks. The paper cannot make causal or comparative claims with this sample size.

Rebuttal: We adopt the Area Chair's critique and revise the claims accordingly: (a) the paper is pre-registered as exploratory rather than confirmatory; (b) all comparisons report effect sizes with 95% bootstrap confidence intervals (n=1000 bootstrap iterations on the seed results) rather than p-values; (c) categorical claims ('outperforms') are replaced with directional effect estimates ('reduces Q-INT4 score by X ± Y percentage points relative to NPO baseline'); (d) we increase to 5 seeds for the primary condition (E6: FQ-SSIUU) and retain 3 seeds for ablations. We explicitly note that confirmatory validation at 5+ seeds is future work.

Verdict: PARTIALLY FATAL — MUST REVISE CLAIMS — The Area Chair's critique is valid. Claims must be calibrated to the sample size. Effect sizes with CI are required; p-values are inappropriate at n=3.

## 12.5 Meta Reviewer — Overall Assessment

Synthesis: The paper addresses a real problem (QRA robustness) with a novel combination (SSIUU+FQ-QAT) that has not been tested. The main weaknesses are: (1) concurrent work (GUARD-IT, QUAIL) reduces the novelty surface; (2) sample size limits statistical power; (3) the utility-forgetting Pareto curve is a known-hard trade-off that the method may not resolve. The paper's strongest contribution is the open-source evaluation pipeline (UDT) and the empirical characterisation of the QUAIL vs. FQ-SSIUU comparison, which the community needs.

Recommendation: Accept at a workshop (ICLR MemAgents / NeurIPS ML Safety) if the GUARD-IT/QUAIL differentiation is clearly framed. Revise for the main conference (ACL Findings / EMNLP) if utility preservation is demonstrated across multiple seeds with calibrated claims. Reject at main NeurIPS/ICLR without additional scale experiments (3B) to strengthen the contribution.

Verdict: WORKSHOP: HIGH PROBABILITY — MAIN CONFERENCE: CONDITIONAL

# Section 13 — Implementation Readiness Score

## 13.1 Score Breakdown

| Dimension | Score | Justification |
| --- | --- | --- |
| Theory | 74/100 | Core theory (NPO, STE, IG, FADE) is sound and grounded in published work. Main weakness: interaction between SSIUU and FQ-QAT is theoretically uncertain (may be antagonistic). Score reflects genuine but uncertain theoretical foundation. |
| Novelty | 65/100 | QUAIL (Jan 2026) and GUARD-IT (May 2026) significantly reduce the novelty surface. The specific combination (SSIUU+FQ-QAT on 1B via OpenUnlearning + durability certificate) remains unoccupied. Score penalised for concurrent work not fully addressed in prior audits. |
| Mathematics | 80/100 | All required mathematics is at senior undergraduate level. NPO and STE require manual implementation (~15 lines each). captum and scipy handle attribution and statistics. No derivations beyond what is implementable in a semester. Score reflects appropriate scope. |
| Engineering | 68/100 | OpenUnlearning is well-maintained and reduces engineering burden significantly. Main risks: STE implementation correctness, merge-then-requantise workflow, captum OOM at 1B. Three of four pilot experiments address these directly. Score reflects manageable but real engineering risk. |
| Experiments | 72/100 | Dependency graph is correctly structured. Pilot experiments are pre-specified and address the critical unknowns before committing to full experiments. 8 conditions × 3 seeds is aggressive but achievable via parallel compute scheduling. FADE and MUSE are scope extensions, not requirements. |
| Compute | 81/100 | Llama-3.2-1B at NF4 fits in 8 GB VRAM. 72 evaluation runs at ~60 min each = ~72 hours. Achievable with Colab L4 (4 hrs/day × 20 days) + Kaggle T4 supplementary. FQ-QAT adds ~20% overhead per run. Score reflects feasibility with scheduling discipline. |
| Timeline | 60/100 | Realistic timeline is exactly 8 months with zero buffer for major blockers. Any failure in Weeks 1–6 (QRA not reproducing, attribution OOM, FQ-QAT instability) compresses the experimental phase to an unrecoverable degree. Tier 2 scope is achievable; Tier 3 is risky. |
| Risk | 62/100 | Three concurrent papers (QUAIL, GUARD-IT, MANSU) appeared in the same 6-month window and partially address the same problem. Risk of pre-emption before arXiv preprint is real. The 30–40% probability that H1 fails at 1B is the single largest technical risk. |
| Reproducibility | 75/100 | OpenUnlearning provides the evaluation scaffold. SSIUU must be re-implemented (paper is clear enough). DURABLEUN-SAF code is available. QUAIL has no code (must implement from description). All code will be released. Pre-registration commitment will be made before experiments. |
| Publication Potential | 70/100 | Workshop publication is high-probability (~80%) regardless of outcome. Main conference (EMNLP/ACL Findings) is achievable (~45%) if H4 is confirmed and claims are appropriately calibrated. NeurIPS/ICLR main track requires 3B validation experiments. |
| Career Value | 85/100 | Combination of regulatory AI (GDPR unlearning), quantisation engineering (NF4/INT4), and mechanistic attribution analysis is extremely valuable for AI safety roles. Open-source toolkit on GitHub adds immediate portfolio visibility. |
| FYP Suitability | 78/100 | Mathematical level is appropriate for 4th-year AI undergraduates. Engineering complexity is manageable with OpenUnlearning scaffolding. Primary risk is scope creep. Tier 2 scope is correctly calibrated for two students in 8 months. |

Table 13.1. Implementation readiness scores across 12 dimensions.

## 13.2 Overall Implementation Readiness Score

Overall Readiness Score: 72 / 100

## 13.3 Implementation Readiness Verdict

NOT YET — Complete Prerequisites First

The project is scientifically justified, technically feasible, and well-motivated. However, three unresolved risks prevent immediate implementation start:

- Risk A (Fatal if unresolved): QRA must be empirically confirmed at Llama-3.2-1B scale before any implementation beyond GATE-0 and GATE-1. If H1 fails at 1B, the entire experimental plan must be restructured.

- Risk B (High): The SSIUU attribution computation must be confirmed feasible within 16 GB VRAM. If captum OOM at 1B, a fallback (gradient-norm attribution) must be validated as an acceptable substitute.

- Risk C (High): GUARD-IT and QUAIL must be read in full and a written differentiation document produced before the supervisor proposal is finalised. Without this, the novelty claim cannot be defended.

## 13.4 Things That MUST Be Completed Before Writing the First Line of Implementation Code

This is the official pre-implementation checklist. Do not begin coding any research component until every item is checked.

| # | Task | Done By | Estimated Time | Verify By |
| --- | --- | --- | --- | --- |
| 1 | Obtain HuggingFace access to meta-llama/Llama-3.2-1B-Instruct. Without this, nothing runs. | Both students — Week 1 | 1–3 days (application) | Confirm model downloads without error |
| 2 | Complete GATE-0 environment setup. Every item in Table 6.1 must pass its verification check. Pin all versions in requirements_locked.txt. | Student A primary | 3–5 days | All 7 checks in Table 6.1 pass |
| 3 | Complete GATE-1: run OpenUnlearning TOFU baseline to completion on Llama-3.2-1B forget05. Confirm FQ and MU metrics are within ±5% of OpenUnlearning's reported values. | Both students | 3–5 days after GATE-0 | FQ and MU match OpenUnlearning paper values |
| 4 | Complete Pilot P1: confirm QRA exists at 1B scale. If Q-INT4 < 0.02: STOP. Meet with supervisor. Restructure scope to 3B or pivot to evaluation study. | Student B primary | 3–4 days | Q-INT4 > 0.05 on NPO-unlearned model at forget05 |
| 5 | Complete Pilot P2: confirm captum LayerIntegratedGradients runs within 16 GB VRAM at batch_size=1, n_steps=20. If OOM: validate gradient-norm attribution fallback. | Student A primary | 1–2 days | Attribution tensor returned without OOM |
| 6 | Complete Pilot P3: confirm NPO + FQ-QAT training is stable for 5 epochs on forget01. Loss must decrease monotonically; gradient norm < 1.0. | Student B primary | 1 day | Loss plot shows stable decrease; no spikes |
| 7 | Complete Pilot P4: implement QUAIL's logit hinge loss from paper description and run a single-seed evaluation on forget05. | Student A | 2–3 days | QUAIL baseline condition C8 produces non-trivial Q-INT4 score |
| 8 | Read GUARD-IT (arXiv:2605.12765) and QUAIL (arXiv:2601.15538) in full. Write a one-page differentiation document comparing FQ-SSIUU vs. GUARD-IT vs. QUAIL vs. DURABLEUN-SAF. | Student B | 2–3 days | Supervisor reviews and approves differentiation document |
| 9 | Pre-register the study at OSF. Upload the experimental plan (conditions C2–C8, metrics, statistical analysis plan, success/failure criteria) before any data collection beyond pilots. | Both students | 1 day | OSF pre-registration URL obtained and timestamped |
| 10 | Validate the merge-then-requantise workflow: run QRA evaluation on the OpenUnlearning NPO checkpoint (not your own trained model). Confirm the pipeline produces the expected precision-dependent FQ scores. | Student A | 1–2 days | FQ_BF16 ≠ FQ_INT4 on NPO-unlearned OpenUnlearning checkpoint |
| 11 | Implement and unit-test FakeQuantiseNF4: verify forward QDQ is correct; verify backward STE identity holds. Run the unit test described in Section 7.3. | Student A | 1–2 days | STE unit test passes; QDQ error < 5% relative |
| 12 | Implement and unit-test SSIUU regularisation: verify D_neg_init ≤ 0 for all neurons; verify L_attr = 0 at initialisation (by construction). | Student B | 1 day | Both unit tests pass |
| 13 | Confirm oracle model quality: FQ on forget set > 0.85 (retain-only oracle is a good upper bound); MU > 0.90 on retain set. | Student B | 1 day after oracle fine-tune | Oracle quality metrics logged in experiments table |
| 14 | Produce the written experimental plan (conditions C2–C8 with hyperparameters, compute schedule, Colab/Kaggle session plan) and get supervisor sign-off. | Both students | 2–3 days | Supervisor approves written plan — this is the green light to begin full experiments |

Table 13.2. Pre-implementation mandatory checklist. All 14 items must be completed before full experiment execution begins. Estimated total time: 4–6 weeks.

## 13.5 Final Answer: Should Implementation Begin?

The correct answer is: NOT YET — but begin the prerequisites immediately.

The project is scientifically sound, technically feasible, and motivated by a real, recently documented problem with no complete published solution. The novelty surface, while reduced by QUAIL and GUARD-IT, remains occupied in the specific configuration (SSIUU+FQ-QAT at 1B scale via OpenUnlearning). The durability certificate pipeline is a genuine product contribution.

GATE-0 (environment setup) and GATE-1 (baseline reproduction) should begin immediately — these are prerequisites regardless of any other decision. The four pilot experiments must be completed before committing to the full experimental schedule. If all four pilots succeed, full implementation should begin immediately thereafter.

If Pilot P1 fails (QRA absent at 1B): do not attempt the full experiment. Restructure immediately. Do not treat H1 failure as a minor obstacle — it eliminates the project's empirical motivation and requires a genuine scope change before the supervisor should approve continuation.

## 13.6 Complete Reference List

[1] A. A. Khan and F. Sohel, "DurableUn: Towards Machine Unlearning Robust to Quantization," arXiv:2605.02196, May 2026. Available: https://arxiv.org/abs/2605.02196

[2] Anonymous, "GUARD-IT: Gradient-free Unlearning via Activation Redirection with Inference-Time Constraints," arXiv:2605.12765, May 2026. Available: https://arxiv.org/abs/2605.12765

[3] H. Mishra and K. Mehreen, "QUAIL: Quantization-Aware Inference for LLM Unlearning," arXiv:2601.15538, Jan 2026. Available: https://arxiv.org/abs/2601.15538

[4] Anonymous, "MANSU: Magnitude-Aware Null-Space Unlearning," arXiv:2605.15138, May 2026. Available: https://arxiv.org/abs/2605.15138

[5] V. Dorna et al., "OpenUnlearning: Accelerating LLM Unlearning via Unified Benchmarking," NeurIPS D&B 2025. Available: https://arxiv.org/abs/2506.12618, Code: https://github.com/locuslab/open-unlearning

[6] N. Yang et al., "SSIUU: Suppressing Spurious Unlearning for Robust LLM Unlearning," ICLR 2026. Available: https://arxiv.org/abs/2509.22263

[7] R. Zhang et al., "Negative Preference Optimization: From Catastrophic Collapse to Effective Unlearning," arXiv:2404.05868, Apr 2024.

[8] P. Maini et al., "TOFU: A Task of Fictitious Unlearning for LLMs," COLM 2024.

[9] W. Shi et al., "MUSE: Machine Unlearning Six-Way Evaluation," ICLR 2025.

[10] Anonymous, "FADE: Functional Alignment for Distributional Equivalence," arXiv:2510.12981, Oct 2025.

[11] P. Thaker et al., "Position: LLM Unlearning Benchmarks are Weak Measures of Progress," SaTML 2025.

[12] T. Dettmers et al., "QLoRA: Efficient Finetuning of Quantized LLMs," NeurIPS 2023. arXiv:2305.14314

[13] Y. Bengio, N. Leonard, A. Courville, "Estimating or Propagating Gradients Through Stochastic Neurons," arXiv:1308.3432, 2013.

[14] M. Sundararajan, A. Taly, Q. Yan, "Axiomatic Attribution for Deep Networks," ICML 2017.

[15] C. Fan et al., "SalUn: Empowering Machine Unlearning via Gradient-Based Weight Saliency," ICLR 2024.

[16] European Union, GDPR Article 17: Right to Erasure. https://gdpr-info.eu/art-17-gdpr/

[17] European Union, EU AI Act (Regulation 2024/1689). Official Journal of the European Union, 2024.